Sri Lanka Institute of Information      Technology

Individual Assignment 02

IE3102-Enterprise Standards for Information Security

Business Case for ISO/IEC 27001 Implementation

| Student Registration Number | Student Name |
| --- | --- |
| IT23292918 | T D S D Kumarage |

The business case for an Information Security Management System (ISMS) based on the ISO/IEC 27001 series standards for CyberLabs

Document number: CL-BC-ISMS-001

Classification: Confidential

Owner: Chief Information Security Officer (CISO)

Effective Date: 06/10/2025

Document History:

| Release date | Authors | Description | Reviews & approved by |
| --- | --- | --- | --- |
| 06/10/2025 | T D S D Kumarage | Initial Release & Approval | CEO |

Executive Summary

This document outlines the business case for implementing an Information Security Management System (ISMS) aligned with the ISO/IEC 27001:2022 standard at CyberLabs. As a leader in digital marketing and IT services, our reputation and operations are intrinsically linked to the security and integrity of our and our clients' data.

The implementation of an ISMS is a strategic investment, not merely a compliance cost. It will provide a systematic framework to identify, manage, and reduce information security risks. Key benefits include:

- Enhanced Client Trust & Competitive Advantage: Demonstrating ISO 27001 certification will be a powerful differentiator, assuring clients of our commitment to protecting their data.

- Risk and Cost Reduction: Proactively managing security threats reduces the likelihood of costly incidents, such as data breaches and service disruptions, which can incur significant financial and reputational damage.

- Operational Excellence: Streamlining security practices improves efficiency, supports IT governance, and fosters a culture of security awareness.

The total estimated investment for implementation and first-year certification is $45,000. The Return on Investment (ROI) is realized through avoided breach costs, retained revenue, and operational efficiencies, with a projected payback period of under 18 months. Management approval is recommended to proceed with the project as outlined in the attached implementation plan.

- Introduction

CyberLabs is a dynamic provider of digital marketing solutions and IT services, specializing in eCommerce, web application development, and comprehensive digital strategies. Our success hinges on being a trusted partner to our clients, who entrust us with their sensitive data and digital assets.

The current cybersecurity landscape is evolving rapidly, with increasing regulatory pressures and sophisticated threats. To sustain our growth, protect our brand reputation, and meet client expectations, a formalized, internationally recognized approach to information security is imperative. Implementing an ISO 27001-compliant ISMS provides this structured framework, transforming our security posture from ad-hoc to managed and continuously improved.

- Business Objectives & Strategic Alignment

The implementation of the ISMS will directly support the following strategic business objectives of CyberLabs:

- Strategic Goal 1: Drive Revenue Growth. Use ISO 27001 certification as a key differentiator to win new clients, especially in regulated industries, and to expand service offerings with existing clients.

- Strategic Goal 2: Enhance Operational Excellence. Systematize our approach to security, reducing fire-fighting and creating a culture of continuous improvement.

- Strategic Goal 3: Mitigate Enterprise Risk. Protect the company from the financial, legal and reputational damage associated with data breaches and service disruptions.

- Scope and Purpose

Limitations and scope of ISO/IEC 27001:2022 implementation. Using this standard will have numerous advantages, including raising customer confidence, lowering business and IT risks, and improving security requirements.

- Cost-Benefit Analysis

  - Projected Investment (Costs)

| Cost Category | Details | Estimated Cost (USD) |
| --- | --- | --- |
| Project Management & Personnel | Internal man-hours for project team, policy development, and implementation efforts (approx. 300 hours). | $20,000 |
| Consultancy & Training | External support for gap analysis, training staff on ISMS requirements, and auditor training. | $10,000 |
| Technology & Tools | Potential upgrades to security controls (e.g., enhanced logging, policy management tools). | $5,000 |
| Certification Audit | Fees for the accredited certification body for the Stage 1 and Stage 2 audit. | $10,000 |
| *Total Initial Investment |  | $45,000 |

  - Return & Benefits

| Benefit | Financial Impact / Justification |
| --- | --- |
| Avoided Data Breach Costs | The average cost of a data breach for a medium-sized business exceeds $150,000. The ISMS significantly reduces this risk. Conservative Value: $75,000 |
| Retained Client Revenue | Preventing a single major client from leaving due to security concerns can retain significant annual revenue. Conservative Value: $50,000 |
| Efficiency Gains | Saving 10 hours per week on managed security and audit prep (at $50/hr) equals $26,000/year. |

- Risk Assessment

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Lack of Management Support | Medium | High | This business case clearly outlines strategic and financial benefits. Regular steering committee updates will be provided. |
| Scope Creep | Medium | Medium | The project scope is clearly defined and signed-off by management. Changes will be managed through a formal change process. |
| Resistance to Cultural Change | High | Medium | A comprehensive awareness and training program will be executed alongside the implementation to foster buy-in. |

- Recommendation

The implementation of an ISO/IEC 27001 ISMS is a strategically sound and financially justified investment for CyberLabs. The benefits of enhanced client trust, reduced operational risk, and improved security posture far outweigh the initial costs. The projected ROI of 324% and rapid payback period make this a low-risk, high-reward initiative.

We seek executive approval for the budget of $45,000 and authorization to commence the project as per the attached detailed project plan.

Prepared By: T D S D Kumarage
Position : Consultant
Date: 06-10-2025