Sri Lanka Institute of Information      Technology

Individual Assignment 02

IE3102-Enterprise Standards for Information Security

Report on ISO 27001 Implementation for an Organization

| Student Registration Number | Student Name |
| --- | --- |
| IT23292918 | T D S D Kumarage |

CyberLabs

ISO/IEC 27001:2022 Implementation Checklist

1.0 Purpose

This checklist serves as a practical tool for the project team at CyberLabs to track the implementation progress of our Information Security Management System (ISMS) against the requirements of ISO/IEC 27001:2022. It ensures all necessary policies, processes, and controls are established, implemented, and evidenced.

2.0 How to Use This Checklist

- Responsible Party: The individual or team accountable for completing the task.

- Status: Track progress as Not Started, In Progress, or Completed.

- Evidence/Notes: Reference specific documents, records, or system configurations that prove compliance. This is crucial for the internal and certification audits.

Clause 4: Context of the Organization

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 4.1 | Understanding the organization and its context | Identify internal and external issues relevant to the ISMS. | Head of Security, Management |  | Issues and Opportunities Register |
| 4.2 | Understanding the needs and expectations of interested parties | Identify and document requirements from clients, regulators, and partners. | Head of Security |  | List of Interested Parties & their Requirements |
| 4.3 | Determining the scope of the ISMS | Define and document the boundaries of the ISMS (e.g., specific labs, development environments). | Head of Security, Project Manager |  | ISMS Scope Statement |
| 4.4 | Information security management system | Establish, implement, maintain, and continually improve the ISMS. | All |  | Overall Project evidenced by this toolkit |

Clause 5: Leadership

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 5.1 | Leadership and commitment | Demonstrate top management commitment and establish an information security policy. | CEO, Management Team |  | Signed Project Charter, Business Case |
| 5.2 | Policy | Establish, approve, and communicate the overarching Information Security Policy. | CEO, Head of Security |  | Information Security Policy (To be created) |
| 5.3 | Organizational roles, responsibilities, and authorities | Assign and communicate all ISMS-related roles. | CEO, Head of Security |  | Roles & Responsibilities defined in Organization Chart |

Clause 6: Planning

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 6.1 | Actions to address risks and opportunities | Plan and implement the risk assessment and treatment process. | Head of Security, Risk Owners |  | Risk Assessment Procedure |
| 6.1.2 | Information security risk assessment | Perform and document the risk assessment for labs, research data, and corporate systems. | Head of Security, Lab Managers |  | Risk Assessment Register |
| 6.1.3 | Information security risk treatment | Select and implement controls to treat identified risks. | Head of Security, Risk Owners |  | Risk Treatment Plan, Statement of Applicability |
| 6.2 | Information security objectives | Establish measurable security objectives. | Head of Security, Management |  | Documented ISMS Objectives |

Clause 7: Support

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 7.1 | Resources | Ensure adequate resources for the ISMS. | CEO, HR |  | Project Plan with allocated resources |
| 7.2 | Competence | Ensure personnel are competent based on appropriate education, training, or experience. | HR, Head of Security |  | Training records, job descriptions |
| 7.3 | Awareness | Ensure personnel are aware of the ISMS policy and their contribution. | Head of Security, HR |  | Security awareness training materials & records |
| 7.4 | Communication | Plan and execute internal and external communications relevant to the ISMS. | Head of Security |  | Communication plan |
| 7.5 | Documented information | Create and control all ISMS documentation. | Head of Security |  | This toolkit, Document control procedure |

Clause 8: Operation

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 8.1 | Operational planning and control | Implement the processes needed to meet security requirements. | All Process Owners |  | Implementation Procedures, Project Plan |
| 8.2 | Information security risk assessment | Perform risk assessments as planned and in response to changes. | Head of Security |  | Procedure for risk assessment |
| 8.3 | Information security risk treatment | Implement the risk treatment plan. | Head of Security, Risk Owners |  | Ongoing implementation of controls |

Clause 9: Performance Evaluation

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 9.1 | Monitoring, measurement, analysis, and evaluation | Determine what needs to be monitored and measured. | Head of Security |  | Defined KPIs and metrics |
| 9.2 | Internal audit | Conduct internal audits at planned intervals. | Lead Auditor |  | Internal Audit Program and reports |
| 9.3 | Management review | Top management to review the ISMS at planned intervals. | CEO, Management Team |  | Management review meeting minutes |

Clause 10: Improvement

| Ref. | Control / Requirement | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| 10.1 | Nonconformity and corrective action | Address nonconformities and take corrective actions. | Process Owners, Head of Security |  | Nonconformity reports, corrective actions |
| 10.2 | Continual improvement | Continually improve the ISMS. | All |  | Records of improvements made |

Annex A Controls (Selected Examples for CyberLabs)

| Ref. | Control | Task | Responsible Party | Status | Evidence / Notes |
| --- | --- | --- | --- | --- | --- |
| A.5.7 | Threat Intelligence | Establish a process to gather and analyze threat intelligence relevant to cybersecurity research. | Head of Security |  | Procedure for monitoring threat feeds |
| A.5.17 | Authentication Information | Implement a robust password policy for all lab and corporate systems. | IT Team, Head of Security |  | Password Policy |
| A.7.3 | Physical Security | Secure lab areas, server rooms, and research facilities. | Facilities Manager |  | Physical Security Procedure |
| A.8.1 | Asset Management | Identify and classify information assets (e.g., research data, lab equipment, source code). | Asset Owners |  | Asset Register |
| A.8.8 | Access Control | Manage user access lifecycle for lab environments and corporate networks. | IT Team |  | Access Control Policy |
| A.8.9 | Access Rights | Implement the principle of least privilege, especially for sensitive lab data. | IT Team, Lab Managers |  | Access control lists, user access reviews |
| A.8.12 | Data Leakage Prevention | Implement controls to prevent unauthorized exfiltration of research data. | Head of Security, IT Team |  | DLP tool configuration, policies |
| A.8.23 | Web Application Security | Secure any internal or external web applications. | Development Team |  | Secure coding standards, penetration tests |
| A.8.28 | Secure Coding | Establish and apply secure coding practices for any software development. | Development Team Lead |  | Secure Development Lifecycle policy |
| A.8.32 | Change Management | Formalize change management for lab configurations and IT systems. | IT Team, Lab Managers |  | Change Management Procedure |